Product Design Requirements (PDR)

Project: Bilingual 3D Model Sharing Website with AR & Admin Panel

Languages: Georgian (KA) & English (EN)

Owner: Nikoloz Kiknadze

Date: 16 Mar 2026

1) Executive Summary

Build a modern, mobile-first website for showcasing and sharing 3D models with a built-in 3D/AR viewer, plus two service pages (Reverse Engineering; 3D Scanning) and a Contact page with a form. The site must be fully bilingual (Georgian/English) with a language switch. An Admin Panel (separate login) must enable easy upload and management of 3D models and content, and assignment of models to appear on specific pages.

2) Goals & Non-Goals

Goals

- Display 3D models in a gallery with a detail view that supports real-time 3D viewing and AR mode (switchable).

- Provide content pages describing Reverse Engineering and 3D Scanning services.

- Provide a Contact page with a form and published phone number (599744774).

- Offer bilingual UI/content (KA/EN) with a language switch.

- Provide an Admin Panel (auth protected) to upload/manage 3D models and decide on which page(s) they appear.

Non-Goals (for v1 unless explicitly added later)

- E-commerce, payments, or quoting engine.

- Public user accounts or community commenting.

- Complex model versioning or collaboration tooling.

3) Target Users & Use Cases

Users

- Public visitors (desktop & mobile) evaluating portfolio and services.

- Prospects who want to preview 3D/AR and contact quickly.

- Admin(s) uploading models, managing copy, images, and localization.

Key Use Cases

- Browse 3D models → open detail → interact in 3D → switch to AR.

- Read about Reverse Engineering / 3D Scanning services with visual examples.

- Submit a contact form (First name, Last name, Email, Phone) and/or call the displayed number.

- Admin logs in → uploads model files & thumbnails → chooses where to show them (3D Models / Reverse Engineering / 3D Scanning) → publishes.

4) Information Architecture (IA) & Navigation

Top-level Navigation (both languages)

- 3D Models (KA: 3D მოდელები)

- Reverse Engineering Service (KA: რევერსული ინჟინერიის სერვისი)

- 3D Scanning Service (KA: 3D სკანირების სერვისი)

- Contacts (KA: კონტაქტი)

- Language switch: EN / KA (toggle)

Sitemap

- / → Landing (optional hero + quick links to main pages)

- /models → 3D Models gallery

- /models/:slug → Model detail (3D + AR)

- /services/reverse-engineering → Reverse Engineering Service page

- /services/3d-scanning → 3D Scanning Service page

- /contact → Contact page (form + phone number)

- /admin → Admin login

- /admin/* → Admin dashboard & modules

5) Functional Requirements

5.1 Global

- Bilingual: All UI strings and page content maintained in KA and EN.

- Language switch button visible in header; persists across pages.

- Responsive: Mobile, tablet, desktop breakpoints.

- SEO: Localized meta tags, titles, and schema where applicable.

5.2 3D Models Page (/models)

- Grid gallery of models with thumbnail, title, short description, and tags.

- Model cards clickable → open model detail page.

- (Optional v1.1) Basic filters (tags, categories) and search.

5.3 Model Detail (/models/:slug)

- Interactive 3D viewer (orbit, pan, zoom, lighting, fullscreen).

- AR toggle button to switch between 3D and AR.

  - Mobile AR opens native viewer where supported (Android Scene Viewer / iOS Quick Look) or WebXR.

  - Desktop: show QR code to open AR on phone.

- Metadata: title, description, properties (units/scale), creation date, file size.

- Media: optional image gallery alongside the 3D viewer.

- (Optional) Download original mesh if allowed (config per model).

5.4 Reverse Engineering Service (/services/reverse-engineering)

- Page content (KA/EN) describing the service.

- Showcase: several 3D models visualized as images and/or embedded mini 3D viewers.

- Admin decides which models appear here (from model assignments).

5.5 3D Scanning Service (/services/3d-scanning)

- Page content (KA/EN) describing the service.

- Gallery: several pictures (before/after, scans, results).

- Admin can upload and curate the images.

5.6 Contacts (/contact)

- Form fields (required unless stated otherwise):

  - First name (KA: სახელი)

  - Last name (KA: გვარი)

  - Email (KA: ელ. ფოსტა)

  - Phone (KA: ტელეფონი)

  - Send button (KA: გაგზავნა)

- Validation: email format; basic phone validation; required fields not empty.

- Submission: store in database and send notification email to admin inbox.

- Success/Failure banners localized.

- Published phone number displayed prominently: 599744774 (formatting may add +995 prefix on click-to-call).

5.7 Admin Panel (/admin)

- Authentication: username/email + password (see Security).

- Models Management:

  - Create/Edit/Delete models.

  - Upload 3D files (GLB/GLTF as primary). Optional USDZ for iOS AR; auto-convert if pipeline is enabled.

  - Upload cover image/thumbnail(s).

  - Fields: title (EN/KA), description (EN/KA), tags, category assignment:

    - Show on: [3D Models], [Reverse Engineering Service], [3D Scanning Service]

  - Toggle: downloadable? visible? featured?

- Service Pages Content:

  - WYSIWYG fields per language for both service pages.

  - Upload images for 3D Scanning gallery and RE showcases.

- Localization:

  - Manage UI strings (optional) or keep UI strings in code and only manage page content.

- Contact Submissions:

  - View list, mark as read, export CSV.

- Media Library: manage all uploaded images/files.

- User Management (optional v1.1): roles (Admin, Editor).

- Audit Log (optional v1.1): track changes.

6) Content & Localization (EN/KA)

Navigation labels

- EN: 3D Models | Reverse Engineering Service | 3D Scanning Service | Contacts

- KA: 3D მოდელები | რევერსული ინჟინერიის სერვისი | 3D სკანირების სერვისი | კონტაქტი

Buttons

- EN: View in 3D | View in AR | Send | Learn more | Read more

- KA: 3D ნახვა | AR რეჟიმი | გაგზავნა | ვრცლად | წაიკითხე მეტი

Contact form placeholders

- EN: First name | Last name | Email | Phone

- KA: სახელი | გვარი | ელ. ფოსტა | ტელეფონი

System messages

- EN: “Your message has been sent. Thank you!” / “Please fill in all required fields.”

- KA: “თქვენი შეტყობინება გაიგზავნა. გმადლობთ!” / “გთხოვთ, შეავსოთ სავალდებულო ველები.”

SEO: Page titles, meta descriptions, OpenGraph images per language.

7) Non-Functional Requirements

Performance

- Target LCP < 2.5s on 4G; serve optimized static assets via CDN.

- 3D models: prefer ≤ 10–20 MB per model (hard limit configurable, e.g., 50 MB). Use Draco/KTX2 compression where possible.

Accessibility

- WCAG 2.1 AA: keyboard navigation for viewer controls, alt text for images, sufficient color contrast, focus states.

Compatibility

- Latest evergreen browsers (Chrome, Edge, Firefox, Safari).

- iOS Safari for AR Quick Look (USDZ) or viewer fallbacks.

- Android Chrome for Scene Viewer or WebXR.

Security & Privacy

- HTTPS everywhere; HSTS; secure cookies; CSRF protection on forms.

- Password policy (min length 12, complexity), rate limiting, account lockout after N failures.

- CAPTCHA on contact form (invisible reCAPTCHA or equivalent) optional.

- GDPR alignment: consent for analytics cookies, data retention policy for contact submissions.

SEO & Analytics

- Sitemap.xml, robots.txt, structured data where relevant.

- Google Analytics 4 (or equivalent privacy-aware analytics) with consent banner.

Hosting & DevOps

- Cloud hosting with CDN (Azure/AWS/GCP). Image & model storage on object storage (Azure Blob/AWS S3) with signed URLs.

- CI/CD pipeline with staging and production environments.

- Daily backups for DB and media; retention 30–90 days.

8) Technology Recommendations (proposed)

Frontend

- Framework: Next.js (React) with built-in i18n routing.

- 3D/AR: <model-viewer> component for GLTF/GLB with AR support (Android Scene Viewer / iOS Quick Look), plus WebXR fallback; or Three.js + custom AR integration for advanced control.

- Styling: Tailwind CSS or CSS Modules. Component library optional.

Backend / Admin

- Headless CMS: Strapi or Directus for rapid admin panel setup, i18n, and media handling or custom Node.js (NestJS/Express) admin if bespoke features are required.

- Database: PostgreSQL.

- Storage: S3/Azure Blob for large files; CDN in front.

- Email: SMTP provider (e.g., SendGrid) for contact notifications.

Rationale: Next.js + model-viewer minimizes AR complexity and supports KA/EN easily. A headless CMS accelerates Admin Panel delivery while maintaining flexibility.

9) Data Model (Core)

Model

- id

- slug

- title: { en, ka }

- description: { en, ka }

- tags: [string]

- files: {

  - glb_url (required)

  - gltf_url (optional)

  - usdz_url (optional, for iOS AR)

}

- thumbnail_url

- gallery_images: [url]

- show_on: enum[] → [models, reverse_engineering, scanning]

- downloadable: boolean

- visible: boolean, featured: boolean

- created_at, updated_at

Service Pages

- Reverse Engineering: title { en, ka }, body { en, ka }, showcase_models [ModelRef], images [url]

- 3D Scanning: title { en, ka }, body { en, ka }, images [url]

Contact Submission

- id, first_name, last_name, email, phone, created_at, status

Users (Admin)

- id, email, password_hash, role, last_login_at

10) API Endpoints (illustrative)

Public

- GET /api/models?lang=en|ka → list with pagination/filters

- GET /api/models/:slug?lang=en|ka → detail

- GET /api/services/reverse-engineering?lang=en|ka

- GET /api/services/3d-scanning?lang=en|ka

- POST /api/contact → create submission

Admin (auth required, JWT or session)

- POST /api/auth/login

- CRUD /api/admin/models

- CRUD /api/admin/services/*

- GET /api/admin/contact-submissions

- Media upload endpoints with signed URLs

11) UX & UI Notes

General

- Clean, light UI with emphasis on the 3D content; dark backdrop in viewer for contrast.

- Persistent language switch; store preference in cookie/localStorage.

3D Viewer

- Controls: orbit, zoom, reset camera, fullscreen; info panel (title/description).

- AR toggle near the viewer; show platform-specific hints.

- Loading states, progress bar for model downloads.

Accessibility

- All interactive controls reachable via keyboard; AR button has descriptive labels (EN/KA).

12) Acceptance Criteria (Samples)

3D/AR Viewer

- Given a published model with GLB and USDZ, when user taps View in AR on iOS, then the model opens in AR Quick Look and returns to the page after closing.

- Given a published model, when user toggles back to 3D, then the inline viewer reappears with the previous camera state or default.

Localization

- Given the user switches from EN→KA on any page, when navigation occurs, then all UI strings and content render in KA, and language preference persists for future visits.

Admin Upload

- Given an admin uploads a GLB and selects Show on → Reverse Engineering, when the item is saved and published, then it appears on the Reverse Engineering page within 1 minute.

Contact Form

- Given a valid submission, when user clicks Send, then the record is stored, an email notification is sent to the admin inbox, and a localized success message is shown.

13) Security Details

- Password hashing with bcrypt/argon2.

- Throttling: 5 login attempts → temporary lock; admin email alert on repeated failures.

- CSRF tokens on admin forms and contact form; CORS restricted to known origins.

- File validation: accept only whitelisted 3D/image MIME types; antivirus scan (optional) on upload.

14) Performance Budget & Media Handling

- Enforce model size budget at upload; show warnings above 25 MB.

- Server-side or CI step to compress/optimize GLB (Draco), textures (KTX2), thumbnails (WebP/AVIF).

- Lazy-load gallery items; use responsive images (srcset).

15) Analytics & Observability

- GA4 events: model_opened, ar_opened, contact_submitted, language_switched.

- Server logs and error tracking (Sentry or equivalent).

16) Deployment & Environments

- Environments: Dev → Staging → Production.

- CI/CD: Lint, test, build, deploy. Rollback capability.

- Backups: Nightly DB and weekly full media snapshots; tested restore.

17) Timeline (indicative)

- Week 1: IA, wireframes, visual design; set up repos, CI/CD.

- Weeks 2–3: Frontend (models gallery, detail viewer, i18n scaffolding); basic pages.

- Weeks 3–4: Admin Panel (models, services content, media library).

- Week 5: AR integrations, performance tuning, SEO, accessibility.

- Week 6: QA, UAT, content entry, launch.

18) Open Questions / Decisions Needed

- Branding assets (logo, color palette, typography)?

- Do you want model downloads enabled for visitors?

- Max file sizes for GLB/GLTF/USDZ uploads? (e.g., 50 MB hard limit)

- Preferred cloud provider (Azure, AWS, GCP)?

- Email service provider for contact notifications?

- Do you need watermarking or copyright notices on images/models?

- Should the homepage be a standalone landing or redirect to 3D Models?

- Captcha requirement on contact form?

- Any additional fields you want in the contact form?

19) Appendices

A. Example UI Strings (JSON-style)

{

"nav": {

"models": {"en": "3D Models", "ka": "3D მოდელები"},

"re": {"en": "Reverse Engineering Service", "ka": "რევერსული ინჟინერიის სერვისი"},

"scan": {"en": "3D Scanning Service", "ka": "3D სკანირების სერვისი"},

"contact": {"en": "Contacts", "ka": "კონტაქტი"}

},

"buttons": {

"view3d": {"en": "View in 3D", "ka": "3D ნახვა"},

"viewar": {"en": "View in AR", "ka": "AR რეჟიმი"},

"send": {"en": "Send", "ka": "გაგზავნა"}

},

"contactForm": {

"firstName": {"en": "First name", "ka": "სახელი"},

"lastName": {"en": "Last name", "ka": "გვარი"},

"email": {"en": "Email", "ka": "ელ. ფოსტა"},

"phone": {"en": "Phone", "ka": "ტელეფონი"}

},

"messages": {

"sent": {"en": "Your message has been sent. Thank you!", "ka": "თქვენი შეტყობინება გაიგზავნა. გმადლობთ!"},

"required": {"en": "Please fill in all required fields.", "ka": "გთხოვთ, შეავსოთ სავალდებულო ველები."}

}

}

B. Wireframe Notes (high level)

- Models Gallery: 3–4 columns desktop, 2 tablet, 1 mobile; card = thumbnail, title, tags.

- Model Detail: left/top = viewer (16:9); right/bottom = title, description, AR/3D toggle, metadata, images.

- Service Pages: hero banner + text blocks + showcases (cards or image grid).

- Contact: left text block with phone; right form; mobile stacks.

End of PDR